## Slide 1
● PROGRESS REPORT
OrchestrAI, since
the demo
A multi-agent DevOps orchestration prototype — deterministic by default, with three agents now optionally reasoning through a real LLM.
FROM 853b583 docs(028): approve LangGraph adaptive supervisor spec · 2026-09-01 TO aa519a6 HEAD · 2026-09-02 · 27 commits
OrchestrAI · Progress Report
01

## Slide 2
● 01 · BY THE NUMBERS
What grew
36 → 43
GOVERNED SPECS
310 → 480
PASSING TESTS
3
NEW LLM HARNESSES
0.1.16
LATEST NPM RELEASE
Every number here is sourced directly from git and this repo's own governed spec catalog — none estimated. See the last slide for exactly how.
OrchestrAI · Progress Report
02

## Slide 3
● 02 · WHAT SHIPPED
Four headline additions
specs/028
Adaptive Supervisor
The Orchestrator now decides plan steps one at a time, from what earlier steps actually returned — not one static plan walked in order. The approval gate stays entirely outside the model's reach, structurally. Live-proven with a real Gemini deployment.
VERIFIED
specs/039
Per-component LLM config
Each agent resolves its own provider/model/key independently, falling back to one shared setting only when it hasn't opted out. The prerequisite every harness below depends on.
VERIFIED
specs/040
Approval preview content & diffs
Approvals now show the exact content — or a real line diff on overwrite — computed once and reused verbatim at write time. The safety precondition the harnesses below needed before they could ship.
VERIFIED
specs/041 · 042 · 043
Three opt-in LLM harnesses
Documentation, DevOps, and Security can each optionally reason with a real LLM — off by default, one env var per agent. Each has a genuinely different safety shape (next slide).
VERIFIED
OrchestrAI · Progress Report
03

## Slide 4
● 02 · WHAT SHIPPED
Also in this window
specs/037
TUI approval preview card
Brought the terminal client's Detail view up to the same structured rendering both browser dashboards already had.
VERIFIED
016 · 031 · 034 · 035
Verification cleanup
Closed four already-implemented specs from partial to fully verified with real live tests — no new capability, real open risk closed.
VERIFIED ×4
specs/038
Supervisor as default planner
Proposes making the adaptive supervisor (028) the default path instead of opt-in. Written, rescoped once already.
DRAFT — OPEN
release
Published to npm
Everything above is now live behind npx orchestrai — confirmed with a genuinely fresh install running the real binary.
0.1.16
OrchestrAI · Progress Report
04

## Slide 5
● 03 · DESIGN
Three harnesses, three different shapes
The same “opt-in LLM” idea, deliberately scoped differently per agent's actual stakes — never copy-pasted.
DOCUMENTATION · 041
Authors content
Writes README / API-doc prose directly. Lowest stakes — output is read, not executed, and a bad result is just rejected, same as today.
FAILURE MODE
Fails closed. Never a silent fallback to the mechanical template.
DEVOPS · 042
Picks parameters
Decides parameters fed into existing, unmodified templates — never authors Dockerfile / CI-YAML itself. Output is executed, one stakes-level up.
FAILURE MODE
Fails closed. Same precedent, restated deliberately.
SECURITY · 043
Adds commentary
No write path, no approval gate at all — so the model may only append additive commentary. Structurally unable to remove or downgrade a finding.
FAILURE MODE
Stays completed with findings intact. A reasoned departure, not a copy.
OrchestrAI · Progress Report
05

## Slide 6
● 04 · ARCHITECTURE
The system today
Five agents behind one orchestrator. Amber marks where an opt-in LLM harness now lives.
ORCHESTRATOR
:3000 · routes · approves · streams AG-UI
:3001
planning
LLM harness
:3002
devops
LLM harness
:3003
testing
deterministic
:3004
documentation
LLM harness
:3005
security
LLM harness
OrchestrAI · Progress Report
06

## Slide 7
● 05 · NEXT ACTION
What's next
In order of what's actually blocking on a decision versus what's simply next in line.
01
Decide specs/038 BLOCKED ON YOU
Make the adaptive supervisor the default planner, or keep it opt-in. Everything else is unblocked; this one is waiting on a call, not more building.
02
Confirm the rotated NPM_TOKEN survives an unattended run
The Automation-token fix worked manually this session; not yet re-proven by a tag push with nobody watching.
03
Try the three new harnesses against a real project of yours
Every scenario so far used disposable scratch projects. Your own project is the next real test.
04
Team-recorded next step: LLM-based routing
The one open item CLAUDE.md's own roadmap still lists — a supplement to, never a replacement for, the deterministic approval gate.
OrchestrAI · Progress Report
07

## Slide 8
● HOW THIS WAS COMPILED
Nothing here is estimated
Every figure and claim traces to git history or this repo's own governed records.
git log --reverse --oneline 853b583..HEAD git show 853b583:specs/catalog.json > before.json && diff before.json specs/catalog.json
context/worklog.md
Dated entry per unit of work — objective, files, verification
specs/<NNN>/spec.md
Each spec's own “Verification Results” section with live evidence
specs/catalog.json
Generated, governed snapshot of every spec's status
OrchestrAI · Progress Report
08